|  |
| --- |
|  |
| OrderHere V2.0 |
| Statement of Work for Phase I |

|  |
| --- |
| 开发部  2013/4/15 |

# Background

OrderHere application has not been maintained for years. Some existing functions need to be improved. Some new functions need to be created. This document contains details for phase I and notes for phase II, which will be detailed before it starts.

# Phase I

Phase I target to be finished by end of May. We will see what kind the effort we need to put in to achieve the objective.

1. Create one single application, which supports multiple languages, from existing App OrderHere for iPhone & iPad. It works with the last two releases of IOS.

Extra Resource: Smart helps with Chinese Language

Time Estimate:

1. Move the hosting to IDC server. Nayak needs to re-write the distant calculation with MAP Kit. And optimize other processes if necessary.
2. Add some social network features to the APP, including Chating/Messaging, Sharing Images with XMPP.
3. Create a QR code web address and a WeChat account; and leverage WeChat’s API to develop the communication functions for Friends
4. Add a payment method for End users to support payment with Credits.
5. Default page for My Profile:
   1. End Consumers: Last logged in user details like name, mobile, email, password etc; also users can modify their profiles.
   2. Restaurant Owners: a reports has Today Sales Total, MTD, YTD, Same Period Comparison, Last Period Comparison.

# Phase II

This section is just to serve as a reminder the next phase of development.

1. Add VoIP feature to the APP with XMPP.
2. Add a payment method for End users to support some common Gateways like Paypal and支付宝.
3. Initiate a dining event; same as our website – “Tong Shi Hui”.
   1. Public: Every user can see it.
   2. Private: Only Friends can see it.
4. Add Human Resource reports.
5. Analytical reports for Admin.